SLGS SCHOOL PLATFORM

EduMeet Video Conferencing

Platform Architecture & Build Plan

For GitHub Copilot (Claude Opus Agent) in VS Code

This document contains the complete architecture plan, technology decisions, build order, and implementation guidance for integrating EduMeet into the SLGS school website, deploying it as a standalone platform, and building iOS/Android mobile apps — all powered by a single Go real-time backend.

| Component | Technology | Status | Priority |
| --- | --- | --- | --- |
| Real-time Signaling Server | Go (Gin + WebSocket) | Build new | P0 |
| School Website Integration | Python + React (existing) | Extend | P0 |
| Standalone Web App | React (same codebase) | New deployment | P1 |
| iOS + Android App | React Native | Build new | P2 |
| Shared State / Auth Bridge | Redis | New | P0 |
| AI Tutor Backend | Python + Anthropic SDK | Extend existing | P1 |

# 1. Project Overview

SLGS already has a school website built in Python and React. EduMeet is a next-generation video conferencing platform designed for schools — far exceeding Teams or Zoom in features tailored to education. The goal is to deliver EduMeet in three forms:

| ### Three Surfaces - Embedded in SLGS school website as a protected /classroom route - Standalone deployment — same code, white-labeled, separate domain - iOS and Android app via React Native | ### Core Principles - One Go backend serves all three surfaces - Python backend is not replaced — only extended - React/React Native share 60-70% of component logic - No WebRTC reinvented — use proven libraries |
| --- | --- |

# 2. Architecture Diagram

The platform separates concerns cleanly across four layers:

CLIENTS ├── Browser (SLGS Website) → React embedded at /classroom ├── Browser (Standalone) → Same React build, different domain └── Mobile (iOS + Android) → React Native BACKEND LAYER ├── Go Signaling Server → WebSocket hub, rooms, relay, room state │ ├── /ws/join → WebSocket endpoint │ ├── /api/rooms → REST room management │ └── /api/health → Health check │ ├── Python Backend (existing)→ Auth, grades, users, school data │ ├── /api/auth/login → Issues JWT tokens │ ├── /api/users → User management │ └── /api/grades → Grade book │ └── Redis → Shared session tokens between Go + Python REAL-TIME EVENTS (Go WebSocket) chat_message ¦ whiteboard_draw ¦ quiz_answer ¦ hand_raise ¦ room_join ¦ room_leave

# 3. Technology Decisions

## 3.1  Why Go for the Signaling Server

The existing Python backend handles auth, grades, and user data well. Adding another Python process for real-time WebSocket signaling creates resource contention and GIL bottlenecks under concurrent classroom load (30 students per room, multiple rooms). Go solves this cleanly:

| Concern | Python (FastAPI) | Go (Gin + gorilla/websocket) |
| --- | --- | --- |
| Concurrency model | Async/await, GIL limited | Goroutines — true parallelism |
| Memory per WebSocket | ~1 MB per thread | ~4 KB per goroutine |
| 100 concurrent connections | Noticeable overhead | Trivial — single process |
| Deployment | Requires venv, pip, runtime | Single compiled binary |
| Integration with Python auth | Share Redis session tokens | Share Redis session tokens |

The Python backend issues JWT tokens on login. Go validates those tokens against Redis on every WebSocket connection. Neither service needs to know the other's internals.

## 3.2  Why React Native for Mobile

Writing native Swift (iOS) and Kotlin (Android) separately doubles mobile workload with no user-facing advantage at this feature level. React Native gives:

- 60-70% shared code with the existing React web frontend

- Same state management, API call patterns, and component logic

- react-native-webrtc for camera and microphone — production-proven

- Single codebase, one team, one PR review process

Discord, Shopify, and Meta all run React Native in production at scale. For a school platform, it is the correct tradeoff between speed and quality.

# 4. Go Signaling Server — Detailed Design

## 4.1  Project Structure

edumeet-server/ ├── main.go ← Entry point, router setup ├── go.mod ├── go.sum ├── config/ │ └── config.go ← Env vars: Redis URL, JWT secret, port ├── hub/ │ ├── hub.go ← Central WebSocket hub (register/unregister/broadcast) │ └── client.go ← Per-connection client struct, read/write pumps ├── rooms/ │ ├── room.go ← Room struct: participants, breakout sub-rooms │ └── manager.go ← Room create/join/leave/list ├── handlers/ │ ├── ws.go ← WebSocket upgrade + client lifecycle │ └── rest.go ← REST: /api/rooms, /api/health ├── auth/ │ └── jwt.go ← Validate JWT from Python, check Redis session └── events/ └── types.go ← Event type definitions (JSON schemas)

## 4.2  WebSocket Event Schema

All events follow a consistent JSON envelope:

// Inbound (client → server) { "type": "chat_message" ¦ "whiteboard_draw" ¦ "quiz_answer" ¦ "hand_raise" ¦ "room_join" ¦ "room_leave" ¦ "breakout_join" ¦ "breakout_leave", "room_id": "BIO-301", "payload": { /* event-specific data */ } } // Outbound (server → client) { "type": "same as inbound", "from": "user_id", "room_id": "BIO-301", "payload": { /* event-specific data */ }, "timestamp": "2025-04-10T18:00:00Z" }

## 4.3  Key Go Packages

| Package | Purpose | Install |
| --- | --- | --- |
| gin-gonic/gin | HTTP router + middleware | go get github.com/gin-gonic/gin |
| gorilla/websocket | WebSocket server | go get github.com/gorilla/websocket |
| go-redis/redis/v9 | Redis client for session validation | go get github.com/go-redis/redis/v9 |
| golang-jwt/jwt/v5 | JWT validation (matches Python tokens) | go get github.com/golang-jwt/jwt/v5 |
| rs/zerolog | Structured logging | go get github.com/rs/zerolog |
| spf13/viper | Config management | go get github.com/spf13/viper |

# 5. Python Backend Extensions

The existing Python backend requires minimal changes. Two additions are needed:

## 5.1  Redis Session Bridge

After successful login, Python writes the JWT to Redis with a TTL matching the token expiry. Go reads this on every WebSocket connect to verify the user without calling Python directly.

# In existing Python auth handler (FastAPI/Django) import redis, jwt r = redis.Redis.from_url(os.environ["REDIS_URL"]) def login(user): token = jwt.encode({"user_id": user.id, "role": user.role}, SECRET) r.setex(f"session:{token}", 3600, user.id) # TTL = 1 hour return {"token": token}

## 5.2  AI Tutor Endpoint

Add one new endpoint to the Python backend that proxies the Anthropic API. The React frontend calls this from the AI Tutor view — keeping the API key server-side.

# New endpoint: POST /api/ai/tutor import anthropic client = anthropic.Anthropic(api_key=os.environ["ANTHROPIC_API_KEY"]) @router.post("/api/ai/tutor") async def ai_tutor(body: TutorRequest, user=Depends(get_current_user)): message = client.messages.create( model="claude-opus-4-5", max_tokens=1024, system="You are a helpful school AI tutor for SLGS students.", messages=[{"role": "user", "content": body.question}] ) return {"response": message.content[0].text}

# 6. React Web Integration

## 6.1  Embedding in SLGS Website

EduMeet is added as a protected route in the existing React app. Students and teachers see the classroom only after authentication.

// src/App.jsx — add to existing router import { PrivateRoute } from "./auth"; import EduMeet from "./edumeet/EduMeet"; <Route path="/classroom/:roomId" element={ <PrivateRoute> <EduMeet goServerUrl={process.env.REACT_APP_GO_WS_URL} /> </PrivateRoute> } />

## 6.2  WebSocket Hook

A single custom hook manages the Go WebSocket connection, used across Classroom, Whiteboard, Quiz, and Chat components.

// src/edumeet/hooks/useEdumeetSocket.js export function useEdumeetSocket(roomId, token) { const [ws, setWs] = useState(null); const [events, setEvents] = useState([]); useEffect(() => { const socket = new WebSocket( `${process.env.REACT_APP_GO_WS_URL}/ws/join?room=${roomId}&token=${token}` ); socket.onmessage = (e) => setEvents(prev => [...prev, JSON.parse(e.data)]); setWs(socket); return () => socket.close(); }, [roomId, token]); const send = (type, payload) => ws?.send(JSON.stringify({ type, payload })); return { events, send }; }

# 7. Standalone Deployment

The standalone version is the same React codebase with a different build configuration. No code changes are needed — only environment variables and branding differ.

| Config | SLGS Website | Standalone |
| --- | --- | --- |
| Domain | slgs.edu/classroom | edumeet.slgs.edu |
| Auth | SLGS Python backend | Same Python backend, separate login page |
| Branding | SLGS header/nav | EduMeet logo, standalone shell |
| Build command | REACT_APP_MODE=embedded npm run build | REACT_APP_MODE=standalone npm run build |
| Deployment | Same server as SLGS site | Separate Nginx/Vercel instance |

# 8. React Native Mobile App

## 8.1  Project Structure

edumeet-mobile/ ├── App.tsx ├── src/ │ ├── screens/ │ │ ├── LoginScreen.tsx │ │ ├── ClassroomScreen.tsx ← Main video view │ │ ├── WhiteboardScreen.tsx │ │ ├── BreakoutScreen.tsx │ │ └── QuizScreen.tsx │ ├── components/ │ │ ├── ParticipantGrid.tsx │ │ ├── ControlBar.tsx │ │ └── ChatSidebar.tsx │ ├── hooks/ │ │ └── useEdumeetSocket.ts ← Shared with web (minor adaptation) │ └── services/ │ ├── api.ts ← Python backend REST calls │ └── webrtc.ts ← react-native-webrtc wrapper ├── android/ └── ios/

## 8.2  Key React Native Packages

| Package | Purpose |
| --- | --- |
| react-native-webrtc | Camera, microphone, WebRTC peer connections |
| @react-navigation/native | Screen navigation (Stack + Tab) |
| react-native-mmkv | Fast local storage (replaces AsyncStorage) |
| react-native-reanimated | High-performance animations for UI |
| react-native-gesture-handler | Touch gestures for whiteboard drawing |
| react-native-svg | Whiteboard canvas rendering on mobile |
| @notifee/react-native | Push notifications (class starting, hand raised) |

# 9. Build Order & Timeline

Follow this sequence strictly. Each phase unblocks the next. Do not start mobile until the WebSocket API is stable.

| Phase | Work | Duration | Unblocks |
| --- | --- | --- | --- |
| Phase 0 | Redis setup + Python session bridge + JWT shared secret | 2 days | Everything |
| Phase 1 | Go signaling server — hub, rooms, WebSocket events | 1-2 weeks | Phase 2, 3, 4 |
| Phase 2 | React web — useEdumeetSocket hook + Classroom, Chat, Whiteboard, Quiz wired to Go | 1-2 weeks | Phase 3 |
| Phase 3 | SLGS website integration — /classroom route, PrivateRoute, nav links | 3-4 days | Phase 4 standalone |
| Phase 4 | Standalone deployment — env config, branding, Nginx/Vercel setup | 2-3 days | Live standalone |
| Phase 5 | Python AI tutor endpoint + Anthropic SDK | 2-3 days | AI in all surfaces |
| Phase 6 | React Native app — screens, navigation, WebRTC, Go WebSocket | 4-6 weeks | App stores |
| Phase 7 | App store submission — Apple App Store + Google Play | 1-2 weeks | Mobile users |

# 10. Claude Copilot Agent — Prompt Guide

Use these prompts in VS Code with GitHub Copilot (Claude Opus agent) to build each component. Feed this document to Copilot at the start of each session.

Tip: Open this document in VS Code, then say "Read the attached plan and start Phase 1" — Copilot will use it as context for the entire session.

## Phase 0 — Redis + Auth Bridge

- Set up Redis locally with Docker: docker run -d -p 6379:6379 redis:alpine

- Add redis-py to the existing Python backend requirements.txt and wire session writes to login handler as shown in Section 5.1

- Generate a shared JWT secret and add it to both Python and Go environment configs

## Phase 1 — Go Signaling Server

- Scaffold the Go project using the structure in Section 4.1

- Implement the WebSocket hub (client register/unregister, broadcast to room)

- Add JWT validation middleware in auth/jwt.go using the shared secret

- Implement room manager: create, join, leave, list rooms

- Wire all WebSocket event types from Section 4.2

- Add /api/health and /api/rooms REST endpoints

- Write integration tests for hub concurrency with 50 simulated clients

## Phase 2 — React Web Wiring

- Create useEdumeetSocket hook from Section 6.2

- Replace static chat in EduMeet with live WebSocket events

- Wire whiteboard draw events through Go so all participants see strokes in real time

- Wire quiz answer submissions and leaderboard updates through Go

- Wire hand raise and breakout room join/leave events

## Phase 6 — React Native App

- npx react-native init EduMeetMobile --template react-native-template-typescript

- Install packages from Section 8.2 and configure Metro bundler

- Adapt useEdumeetSocket hook for React Native WebSocket API

- Build ClassroomScreen with react-native-webrtc for camera/mic

- Port Whiteboard using react-native-svg and react-native-gesture-handler

- Set up push notifications with @notifee for class-start and hand-raise alerts

# 11. Environment Variables Reference

| Variable | Service | Description |
| --- | --- | --- |
| GO_PORT | Go | Port for Go server (default: 8080) |
| REDIS_URL | Go + Python | redis://localhost:6379 |
| JWT_SECRET | Go + Python | Shared secret — must match in both services |
| PYTHON_API_URL | Go (optional) | For Go to call Python if needed |
| ANTHROPIC_API_KEY | Python | Anthropic API key for AI Tutor endpoint |
| REACT_APP_GO_WS_URL | React | ws://localhost:8080 (dev) or wss://go.slgs.edu (prod) |
| REACT_APP_PYTHON_URL | React | http://localhost:8000 (dev) or https://api.slgs.edu (prod) |
| REACT_APP_MODE | React | embedded ¦ standalone — controls branding/layout |

# 12. Key Decisions Log

These decisions are final. Do not relitigate them with Copilot — state them as constraints.

- Not Python — avoids GIL, compiles to single binary, handles 10k+ WebSockets. Go for signaling

- Not Swift/Kotlin — shares logic with web React, one team, faster delivery. React Native for mobile

- Only additions: Redis session write on login, one AI tutor endpoint. Python backend unchanged

- Stateless auth validation without Go calling Python on every connection. Redis as bridge

- Use react-native-webrtc and existing browser WebRTC APIs — do not write STUN/TURN from scratch. WebRTC via library

- All events use the same JSON envelope (Section 4.2) — do not create separate schemas per feature. Single WebSocket event schema

SLGS EduMeet — Architecture Plan  |  Upload to VS Code Copilot (Claude Opus Agent)